MINISTRY OF

EDUCATION AND TRAINING

FPT UNIVERSITY

Capstone Project Document

Accommodation Sharing

| GROUP 9 |  |
| --- | --- |
| Group members | Nguyễn Quang Nhật - SE62245 (Leader) Nguyễn Đỗ Minh Đức - SE61767 Vương Minh Thông - SE61739 Hồ Công Trình - SE61998 |
| Supervisor | Nguyễn Huy Hùng |
| Ext. Supervisor | N/A |
| Capstone Project code | ASP |

- Ho Chi Minh City, September 11th, 2018 –

This page is intentionally left blank

# Table of Content

Table of Content	3

List of Table	6

List of Figure	8

Definitions, Acronyms, and Abbreviations	9

A. Introduction	9

1.	Project Information	10

2.	Introduction	10

3.	Current Situation	10

4.	Problem Definition	10

5.	Proposed Solution	10

5.1	Feature functions	11

5.2	Advantages and Disadvantages	11

6.	Functional Requirements	11

7.	Role and Responsibility	12

B. Software Project Management Plan	12

1.	Problem Definition	12

1.1	Name of this Capstone Project	12

1.2	Problem Abstract	12

1.3	Project Overview	12

1.3.1	Current Situation	12

1.3.2	The Proposed System	13

1.3.2.1	Mobile Application	13

1.3.2.2	Web Application	13

1.3.3	Boundaries of the System	13

1.3.4	Future Plan	14

1.3.5	Development Environment	14

1.3.5.1	Hardware requirements	14

1.3.5.2	Software requirements	14

2.	Project Organization	15

2.1	Software Process Model	15

2.2	Roles and Responsibilities	16

2.3	Tools and Techniques	16

3.	Project Management Plan	17

3.1	Product Backlog	17

3.2	Sprint Backlog	18

3.3	Meeting Minutes	18

4.	Coding Convention	18

C. Software Requirement Specification	19

1.	User Requirement Specification	19

1.1	Unauthorized User Requirement	19

1.2	Authorized User Requirement	19

1.3	House Owner Requirement	19

1.4	Room Master Requirement	19

1.5	Member Requirement	20

1.6	Admin Requirement	20

2.	System Requirement Specification	20

2.1	External Interface Requirement	20

2.1.1	User Interface	20

2.1.2	Hardware Interface.	20

2.1.3	Software Interface	20

2.1.4	Communication Protocol	20

2.2	System Overview Use Case	21

2.3	List of Use Case	22

2.3.1	<Unauthorized User> Overview Use Case	22

2.3.1.1	<Unauthorized User> Register	22

2.3.1.2	<Unauthorized User> Login	24

2.3.2	<Authorized User> Overview Use	25

2.3.2.1	<Authorized User> Logout	25

2.3.2.2	<Authorized User> View Notification	26

2.3.2.3	<Authorized User> Update Info	27

2.3.3	<House Owner> Overview Use Case	30

2.3.3.1	<House Owner> Create Room	30

2.3.3.2	<House owner> Update Room	32

2.3.3.3	<House owner> Delete Room	34

2.3.3.4	<House owner> Add Member into Room	36

2.3.3.5	<House owner> Delete Member from Room	38

2.3.4	<Room Master> Overview Use Case	40

2.3.4.1	<Room Master> View Suggested List	41

2.3.4.2	<Room Master> Create Post	42

2.3.4.3	<Room Master> Update Post	44

2.3.4.4	<Room Master> Delete Post	47

2.3.4.5	<Room Master> View Partner Detail	48

2.3.5	<Member> Overview Use Case	50

2.3.5.1	<Member> View Suggested Room Post list	50

2.3.5.2	<Member> Create Partner Post	51

2.3.5.3	<Member> Update Partner Post	53

2.3.5.4	<Member> Delete Partner Post	55

2.3.5.5	<Member> Negotiate	57

2.3.6	<Admin> Overview Use Case	58

2.3.6.1	<Admin> Manage Rooms	59

2.3.6.2	<Admin> Manage Post	60

2.3.6.3	<Admin> Approve Room	61

2.3.6.4	<Admin> Manage Users	63

2.3.6.5	<Admin> View Users	64

3.	Software System Attribute	65

3.1	Usability	65

3.1.1	Graphic User Interface	65

3.1.2	Usability	65

3.2	Reliability	66

3.3	Availability	66

3.4	Security	66

3.5	Maintainability	66

3.6	Portability	66

3.7	Performance(gia tri thuc te)	66

4.	Conceptual diagram	66

D. Software Design Description	67

1.	Design Overview	67

2.	System Architecture Design	68

2.1	System Architecture Design	68

3.	Component Diagram	69

4.	Detail Description	70

4.1	Class Diagram	70

4.2	Class Diagram Explanation	71

4.2.1	User	71

4.2.2	Room	72

4.2.3	Post	72

4.2.4	Role	73

4.2.5	Favourite	73

4.2.6	Utilities	73

4.2.7	Reference	74

4.2.8	District	74

4.2.9	City	74

4.2.10	Image	74

4.2.11	Type	74

4.2.12	Status	75

4.2.13	Room_Has_Utilities	75

4.2.14	Utilities_Reference	75

4.2.15	District_Reference	75

4.2.16	Room_Has_User	76

4.3	Interactive diagram	76

4.3.1	Sequence Diagram	76

4.3.1.1	Register	76

4.3.1.2	Login	76

4.3.1.3	Create Room	77

4.3.1.4	Update Room	77

4.3.1.5	Delete Room	78

4.3.1.6	View Single Room	78

4.3.1.7	Add Member into Room	79

4.3.1.8	Delete Member of Room	79

4.3.1.9	Create Room Post	80

4.3.1.10	Delete Room Post	80

4.3.1.11	Update Room Post	81

4.3.1.12	Create Partner Post	82

4.3.1.13	Update Partner Post	82

4.3.1.14	Delete Partner Post	82

4.3.1.15	Search Post	83

4.3.1.16	View Suggest List	83

5.	Interface	83

5.1	Admin Interface Design	83

5.1.1	Login	83

5.1.2	Manage User	83

5.1.3	Manage Room	83

5.1.4	Manage Post	83

5.1.5	View User List	84

5.1.6	View Room List	84

5.1.7	View Post List	84

5.2	Unauthorized User Interface Design	84

5.2.1	Register	84

5.2.2	Login	84

5.3	Authorized User Interface Design	84

5.3.1	View Setting	84

5.3.2	Update User Information	84

5.3.3	View Profile	84

5.3.4	View Notification	85

5.4	House owner Interface Design	85

5.4.1	Create Room	85

5.4.2	Update Room	85

5.4.3	View Room	85

5.4.4	Delete Room	85

5.4.5	Add member into Room	85

5.4.6	Delete member of Room	85

5.5	Room Master	86

5.5.1	View suggested partner list	86

5.5.2	View suggested room master list	86

5.5.3	Create Post	86

5.5.4	Update post	86

5.5.5	View Post	86

5.5.6	Delete Post	86

5.6	Member	86

5.6.1	View suggested room master list	86

5.6.2	Create Post	86

5.6.3	Update Post	86

5.6.4	Delete Post	86

5.6.5	View Post	86

6.	Database Design	86

6.1	Entity relationship diagram (ERD)	86

6.2	Entity dictionary	86

7.	Algorithms	87

7.1	Definition	87

7.2	Define Problem	87

7.3	Solution	87

7.4	Flowchart	87

# List of Table

Table 1: Roles and Responsibilities	12

Table 2: Hardware Requirements for Server	14

Table 3: Hardware Requirement for Mobile	14

Table 4: Software Requirements	15

Table 5: Roles and Responsibilities	16

Table 6: Tools and Techniques	17

Table 7: Product Backlog	18

Table 8: <Unauthorized User> Register specification	24

Table 9: <Unauthorized User> Login specification	25

Table 10: <Authorized User> Logout specification	26

Table 11: <Authorized User> View Notification specification	27

Table 12: <Authorized User> Update Information specification	30

Table 13: <House Owner> Create Room specification	32

Table 14: <House owner> Update Room specification	34

Table 15: <House owner> Delete Room specification	36

Table 16: <House owner> Add Member into Room specification	38

Table 17: <House owner> Delete Member from Room specification	40

Table 18: <Room Master> View Suggested Partners List Specification	42

Table 19: <Room Master> Create Post specification	44

Table 20: <Room Master> Update Post specification	47

Table 21: <Room Master> Delete Post specification	48

Table 22: <Room Master> View Partner Detail Specification	50

Table 23: <Member> View Suggested Room Posts List Specification	51

Table 24: <Member> Create partner Post specification	53

Table 25: <Member> Update partner Post specification	55

Table 26: <Member> Delete Partner Post specification	57

Table 27: <Member> Negotiate specification	58

Table 28: <Admin> Manage room specification	60

Table 29: <Admin> Manage post specification	61

Table 30: <Admin> Approve room specification	63

Table 31: <Admin> Manage User specification	64

Table 32: <Admin> View User specification	65

Table 33: Conceptual Entity dictionary	67

Table 34: Class Diagram Explanation	71

Table 35: User Attributes	72

Table 36: Room Attributes	72

Table 37: Post Attributes	73

Table 38: Role Attributes	73

Table 39: Favourite Attributes	73

Table 40: Utility Attributes	73

Table 41: Reference Attributes	74

Table 42: District Attributes	74

Table 43: City Attributes	74

Table 44: Image Attributes	74

Table 45: Type Attributes	75

Table 46: Status Attributes	75

Table 47: Room Has Utilities Attributes	75

Table 48: Utilities Reference Attributes	75

Table 49: District Reference Attributes	75

Table 50: Room Has User Attributes	76

Table 51: Admin login - Field, Buttons	83

Table 52: Admin Manage User - Field, Buttons, Hyperlinks	83

Table 53: Admin Manage Room - Field, Buttons, Hyperlinks	83

Table 54: Admin Manage Post - Field, Buttons, Hyperlinks	84

Table 55: Admin View User List - Field, Buttons, Hyperlinks	84

Table 56: Admin View Room List - Field, Buttons, Hyperlinks	84

Table 57: Admin View Post List - Field, Buttons, Hyperlinks	84

Table 58: Register - Field, Buttons	84

Table 59: Register - Field, Buttons	84

Table 60: View Setting - Field, Buttons, Hyperlinks	84

Table 61: Update User Information - Field, Buttons, Hyperlinks	84

Table 62: View Profile - Field, Buttons, Hyperlinks	85

Table 63: View Notification - Field, Buttons, Hyperlinks	85

Table 64: Create Room - Field, Buttons, Hyperlinks	85

Table 65: Update Room - Field, Buttons, Hyperlinks	85

Table 66: View Room - Field, Buttons, Hyperlinks	85

Table 67: Delete Room - Field, Buttons, Hyperlinks	85

Table 68: Add member into Room - Field, Buttons, Hyperlinks	85

Table 69: Delete member of Room - Field, Buttons, Hyperlinks	85

Table 70: Entity Data dictionary	86

# List of Figure

Figure 1: Scrum Methodology	15

Figure 2: System Overview Use Case (1)	21

Figure 3: System Overview Use Case (2)	22

Figure 4: <Unauthorized User> Overview Use Case	22

Figure 5: <Unauthorized User> Register Use Case	23

Figure 6: <Unauthorized User> Login Use Case	24

Figure 7: <Authorized User> Overview Use Case	25

Figure 8: <Authorized User> Logout Use Case	26

Figure 9: <Authorized User> View Notification Use Case	27

Figure 10: <Authorized User> Update Information Use Case	28

Figure 11: <House Owner> Overview Use Case	30

Figure 12: <House Owner> Create Room Use Case	30

Figure 13: <House owner> Update Room Use Case	32

Figure 14: <House owner> Delete Room Use Case	34

Figure 15: <House owner> Add Member into Room Use Case	36

Figure 16: <House owner> Delete Member from Room Use Case	39

Figure 17: <Room Master> Overview Use Case	41

Figure 18: <Room Master> View Suggested Partner List Use Case	41

Figure 19: <Room Master> Create Post Use Case	43

Figure 20: <Room Master> Update Post Use Case	44

Figure 21: <Room Master> Delete Post Use Case	47

Figure 22: <Room Master> View Partner Detail Use Case	48

Figure 23: <Member> Overview Use Case	50

Figure 24: <Member> View Suggested Room Posts List Use Case	51

Figure 25:< Member> Create partner Post Use Case	52

Figure 26:< Member> Update partner Post Use Case	54

Figure 27: <Member> Delete Partner Post Use Case	56

Figure 28: <Member> Negotiate Use Case	57

Figure 29: <Admin> Overview Use Case	59

Figure 30: <Admin> Manage Room Use Case	59

Figure 31: <Admin> Manage Post Use Case	60

Figure 32: <Admin> Approve Room Use Case	62

Figure 33: <Admin> Manage User Use Case	63

Figure 34: <Admin> View User Use Case	64

Figure 35: Conceptual Diagram	67

Figure 36: System Architecture Design	69

Figure 37: Component Diagram	69

Figure 38: Class Diagram	71

Figure 39: Sequence Diagram - <Unauthorized> Register	76

Figure 40: Sequence Diagram - <Unauthorized> Login	77

Figure 41: Sequence Diagram - <House owner> Create Room	77

Figure 42: Sequence Diagram - <House owner> Update Room	78

Figure 43: Sequence Diagram - <House owner> Delete Room	78

Figure 44: Sequence Diagram - <House owner> View Single Room	79

Figure 45: Sequence Diagram - <House owner> Add Member into Room	79

Figure 46: Sequence Diagram - <House owner> Delete Members of Room	80

Figure 47: Sequence Diagram - <Room Master> Create Room Post	80

Figure 48: Sequence Diagram - < Room Master > Delete Room	81

Figure 49: Sequence Diagram - <Room Master> Update Room Post	81

Figure 50: Sequence Diagram - <Member> Create Partner Post	82

Figure 51: Sequence Diagram - <Member> Update Partner Post	82

Figure 52: Sequence Diagram - < Member > Delete Partner Post	83

Figure 53: Sequence Diagram - <Authorized> Search Post	83

Figure 54: Sequence Diagram - <Authorized> View Suggest List	83

Figure 55: <Admin> Login Interface	83

Figure 56: <Admin> Manage User Interface	83

Figure 57: <Admin> Manage Room Interface	83

Figure 58: <Admin> Manage Post Interface	83

Figure 59: <Admin> View User List Interface	84

Figure 60: <Admin> View Room List Interface	84

Figure 61: <Admin> View Post List Interface	84

Figure 62: <Unauthorized User> Register Interface	84

Figure 63: <Unauthorized User> Register Interface	84

Figure 64: <Authorized User> View Setting Interface	84

Figure 65: <Authorized User> Update Information Interface	84

Figure 66: <Authorized User> View Profile Interface	85

Figure 67: <Authorized User> View Notification Interface	85

Figure 68: <House owner> Create Room Interface	85

Figure 69: < House owner > Update Room Interface	85

Figure 70: < House owner > View Room Interface	85

Figure 71: < House owner > Delete Room Interface	85

Figure 72: < House owner > Add member into Room Interface	85

Figure 73: < House owner > Delete member of Room Interface	85

Figure 74: Entity Relationship diagram	86

Figure 75: Flowchart	87

# Definitions, Acronyms, and Abbreviations

| Name | Definition |
| --- | --- |
| ASP | Accommodation Sharing |

# A. Introduction

## Project Information

- Project Name: Accommodation Sharing Platform

- Project Code: ASP

- Project Type: Mobile Application

- Start Date: September 11th, 2018

- End Date: N/A

## Introduction

Nowadays, finding an accommodation is really a difficult and exhausting process, especially for province people who are working in the city recently. Searching for an accommodation information is so difficult, choosing a good and safe accommodation at reasonable cost is more difficult, not to mention scams, and other bad situations. When searching for an accommodation around the internet, the informations are not usually accurately. As a matter of fact, the Accommodation Sharing Platform with a simple interface, easy to use, users do not have to spend much time to post or search for an accommodation.

## Current Situation

Currently there are many mobile applications that help people to find an accommodation. However, they only support for suggesting places that is best match for users. When users who have already rented an accommodation, looking for roommates, they have to search for all the users who requested for room/house to stay, but not the ones who are also in the same situation, so that they can discuss to move in together.

## Problem Definition

We have research on some current mobile applications and websites in Vietnam such as: Ohana, phongtro123.com, thuephongtro.com… Some of them have some limits:

- Not support suggesting for Room Master (people who are looking for roommates) in the same area move in together.

- Not support finding nearby Room Master.

- Not support suggesting best match for those who looking for a room/house to stay.

## Proposed Solution

Our proposed solution is to build a system named “ASP”. User can add information about their requests in system. The system processes the requests and matches the Room Master with the Guest appropriately. Besides that, 2 Room Master can be suggested to move in if they are in the same area.

ASP system includes a mobile application for Room Master and Guest and a web application for administrator and householder.

### Feature functions

- Mobile application

- User can register a new account to find an accommodation or post for shared room.

- User can manage their own information.

- Room Master can create and manage their own post.

- System matching Room Master with utilities and suggest appropriate room for guest.

- Guest can view information of room of lodger.

- Room Master and Guests can negotiate with message feature to send text or call.

- Mobile application (for house-owner)

- Manage rooms.

- Web application (for admin)

- Manage users.

- Manage posts.

- Manage rooms.

### Advantages and Disadvantages

- Advantages:

- Guests can easily find the place they want.

- Accommodation will be verified by staff.

- House-owner can manage their room

- Disadvantages:

- Trust issues is top priority problem.

## Functional Requirements

Function requirement of the system are listed at below:

- Mobile application (for unauthorized user)

- Login form.

- Register.

- Mobile application (for authorized user)

- Negotiate.

- View and manage information.

- Notification.

- Logout.

- Mobile application (for Room Master)

- View suggested partner list.

- Manage post.

- View partner list.

- View post.

- Mobile application (for guest)

- View suggest Room Master posts.

- Manage information.

- Manage utilities.

- Web application (for admin)

- View and manage user.

- View and manage rooms.

- View and manage posts.

## Role and Responsibility

| No | Full name | Role | Position | Contact |
| --- | --- | --- | --- | --- |
| 1 | Nguyễn Huy Hùng | Project Manager | Supervisor | Hungnh@fpt.edu.vn |
| 2 | Nguyễn Quang Nhật | Scrum Master | Leader | Baonqse61774@fpt.edu.vn |
|  | Nguyễn Đỗ Minh Đức | Developer | Member | Ducndmse61767@fpt.edu.vn |
| 3 | Vương Minh Thông | Developer | Member | Hungndse61819@fpt.edu.vn |
| 5 | Hồ Công Trình | Developer | Member | Vuttse60983@fpt.edu.vn |

Table 1: Roles and Responsibilities

# B. Software Project Management Plan

## Problem Definition

### Name of this Capstone Project

- Official name: Accommodation Sharing

- Vietnamese name: Ứng dụng hỗ trợ tìm người ở ghép

- Abbreviation: ASP

### Problem Abstract

First, Vietnam is currently in the integration and development process, so developed countries are always focus on this potential market. Foreign companies invest a lot in Vietnam and it always have number of employee working onsite.

Second, young generation used to move on to the big city to study and work. Besides that, traveling is one of the most popular in their mind right now, so that we providing the best accommodation for living, short term travelling and studying.

From above, we have thought about an idea of an application that can help those who travel, live and study in Vietnam have the opportunity to easily find suitable accommodation.

### Project Overview

#### Current Situation

Below are some problems that we encountered in this project:

- Business logic: Some scopes of this project are not clear in early stage of development. For example, room master and guest share the same interface because users can be different roles in different situations.

- Scheduler of team members: Team members can have conflicts in meeting schedule because of sick, study and work schedule, etc.

- Framework study: Team members have a problem when applying the play framework into project. The team needs an amount of time to get familiar new techniques.

- Lack of UI and UX design skill: Our team members all study IS major, and no one has studied UI, UX design. Therefore, that some UI may misunderstand or hard to use with normal user.

#### The Proposed System

The system contains a web application for admin and a mobile application for rom master, guest, house owner.

##### Mobile Application

- House-owner:

- House-owner can create rooms and system can upload their room for room master create a post if they want.

- House-owner can add room master and other members to their room.

- Room Master:

- Room Master can create new post for member to know which one they should contact.

- Room Master can manage their own information, post they have made and negotiate with guest.

- Member:

- Member can create utilities and system can match their utilities with location room master go to make a suggestion.

- Member can manage their own information, their utilities.

##### Web Application

- Admin:

- Admin manages user informations, rooms, posts.

#### Boundaries of the System

This section supposes that users of the system have stable internet connection while using.

Language of application is Vietnamese.

- The system can:

- Allow room master search for partner.

- Allow member search for rom master.

- Matching post and utilities then suggest to member.

- Matching 2 accommodation if in the same area.

- Send notification to users.

- The system cannot:

- The application can not run in another platform except IOS.

#### Future Plan

The current system only support for IOS, we recommend some features for future plan:

- Mobile application will be available on Android OS.

#### Development Environment

##### Hardware requirements

For Server

| Windows | Minimum Requirements | Recommend Requirements |
| --- | --- | --- |
| OS | Window Server 2008 | Window Server 2012 |
| Internet Connection | Cable, Wifi (8 Mbps) | Cable, Wifi (16 Mbps) |
| Processor | Intel® Xeon ® 1.4GHz | Intel® Xeon ® Quad-Core (12M Cache, 2.50 GHz) |
| RAM | 1GB | 2GB |
| I/O Speed | 120MB/s | 350MB/s |

Table 2: Hardware Requirements for Server

For Mobile

| Mobile | Minimum Requirements | Recommend Requirements |
| --- | --- | --- |
| OS | IOS 10.2 | IOS 11.4 |
| Internet Connection | 2 Mbps | 4 Mbps |
| Memory | N/A | N/A |

Table 3: Hardware Requirement for Mobile

##### Software requirements

| Software | Name/Version | Description |
| --- | --- | --- |
| Environment | Windows 7 or above | Window 10 |
| Modeling Tool | StarUML v2.0 |  |
| IDE | Intellij Idea, X-Code 9.0 |  |
| DBMS | Microsoft SQL Server 2014 |  |
| Source Control | Github |  |
| Web Browser | Chrome |  |

Table 4: Software Requirements

## Project Organization

### Software Process Model

Figure 1: Scrum Methodology

For more information: https://www.belatrixsf.com/

This project is developed under Scrum model. We apply Scrum model to capable with current situation of our team. We choose this model due to following reasons:

- Greater flexibility: Though traditional methodologies require the customer to provide detail idea requirements, scrum software developers are more flexible because of their iterative style of work.

- Quick responding to changing needs: Since scrum software development goes through multiple rollout cycles, it has a better chance of providing exactly what the customers need at any given point in time. These cycles are designed not only to add new features but also to make adjustments to what has already been deployed.

- Continuous feedback and easy to track: It allow continuous feedbacks in bill to shape the final design.

### Roles and Responsibilities

| No | Full name | Role | Responsibilities |
| --- | --- | --- | --- |
| 1 | Nguyễn Huy Hùng | Project Manager | - Specify user requirement - Control development process - Give out technique and business analysis support - Review document and product |
| 2 | Nguyễn Quang Nhật | Team Leader, BA, Developer | - Managing process - Planning project - Distribute tasks - Designing database - Clarifying requirements - Prepare document - Create test plan - Coding - Testing - Deploy product |
| 3 | Nguyễn Đỗ Minh Đức | Team Member, BA, Developer, Tester | - Designing database - Clarifying requirements - Prepare document - Create test plan - Coding - Testing |
| 4 | Vương Minh Thông | Team Member, BA, Developer, Tester | - Designing database - Clarifying requirements - Prepare document - GUI design - Create test plan - Coding - Testing |
| 5 | Hồ Công Trình | Team Member, BA, Developer, Tester | Designing database - Clarifying requirements - Prepare document - GUI design - Create test plan - Coding - Testing |

Table 5: Roles and Responsibilities

### Tools and Techniques

|  | Tools | Techniques |
| --- | --- | --- |
| Front-end | Sketch, X-Code 9.0 | Swift 3 |
| Back-end | Intellij |  |
| Web server |  |  |
| Application | X-Code 9.0 |  |
| DBMS | MYSQL Workbench 6.3 |  |
| Source control | Github |  |
| Modeling tool | StarUML v2.0 |  |
| Document tool | Microsoft Word 2013 |  |

Table 6: Tools and Techniques

## Project Management Plan

### Product Backlog

| ID | Features | User Story |
| --- | --- | --- |
| 1 | Register | Registering to become member |
| 2 | Login/Logout | Accessing the account to use their features |
| 3 | View all rooms | Admin want to view all rooms |
| 4 | Approve room | Admin want to remove room which changed house owner or not used |
| 5 | Remove room | Admin want to remove a room |
| 6 | View all users | Admin want to view all users |
| 7 | Approve house owner | Admin want to promote member to house owner |
| 8 | Remove user | Admin want to remove an user |
| 9 | Create room | House Owner want to add new room |
| 10 | Update account information | House Owner want to update informations |
| 11 | Update room information | House Owner want to update their room's informations |
| 12 | Remove room | House Owner want to delete room |
| 13 | Assign room master | House Owner want to assign room master for room |
| 14 | Add room's member | House Owner want to add room's members |
| 15 | View all room's information | House Owner want to view all room's informations |
| 16 | Remove room's member | House Owner want to remove member of room |
| 17 | Update account information | Room master want to update account information |
| 18 | Create finding roommate post | Room master want to create finding roommate post |
| 19 | Update finding roommate post | Room master want to update finding roommate post |
| 20 | Remove finding roommate post | Room master want to remove finding roommate post |
| 21 | Get notification about verified post | Room master want to get notified about verified post |
| 22 | Get notification about declined post | Room master want to get notified about declined post |
| 23 | Suggested member | Room master want to get suggested member |
| 24 | Suggested nearby room master | Room master want to get suggested nearby room master |
| 25 | Search for roommate | Room master want to search for roommate |
| 26 | Suggested room master | Member want to get suggested nearby rooms |
| 27 | Suggested by utilities | Member want to get suggested rooms by utilities |
| 28 | Search for room master | Member want to search rooms by address or utilities |
| 29 | Bookmark room | Member want to add bookmark |
| 30 | View all available room | Member want to view all available rooms |
| 31 | Filter room by utilities | Member want to filter room by utilities |
| 32 | Update account information | Member want to update account information |

Table 7: Product Backlog

### Sprint Backlog

Refer to “Sprint Backlog” folder.

### Meeting Minutes

Refer to “Meeting Minutes” folder.

## Coding Convention

We use followings naming convention from the reference to capable with the current situation in our team:

- Naming Convention:

- Follows camelcase syntax for naming the class, interface, method and variable.

- Method names should be verbs.

- Class names should be nouns, in mixed case with first letter of each internal word capitalized.

- Constant names should be all uppercase with words separated by underscore.

- Comment:

- Using /* */ for block comments.

- Using // for line comments.

- Follow Field Naming Conventions

- Other fields start with a lowercase letter.

- Public static final fields (constants) are ALL_CAPS_WITH_UNDERSCORES.

Using Java coding convention from:

http://www.oracle.com/technetwork/java/codeconvtoc-136057.html

# C. Software Requirement Specification

## User Requirement Specification

### Unauthorized User Requirement

Unauthorized user is a person who does not access to the system. Unauthorized user can use some functions in the system, to use all functions, they must login. These are functions that they can use:

- Register

- Login

### Authorized User Requirement

Authorized user is a person who logins in the system and will be separated into House owner, Room master, Member depend on what they want to do in the application. Authorized user can do the following functions, such as:

- Manage profile

- View notification

- Logout

### House Owner Requirement

House owner is an authorized user who want to upload their room so that room master can create a post about that room in order to find roommates.

House owner can do the following functions:

- Create room

- Update room

- View room

- Delete room

- Add room member

- Remove room member

### Room Master Requirement

Room master is an authorized user who is looking for roommate.

Room master can do the following functions:

- Create finding roommate post

- Update finding roommate post

- View finding roommate post

- Delete finding roommate post

- View suggested partner list

- View partner list

### Member Requirement

Member is an authorized user who is looking for a room

Member can do the following functions:

- Search

- Create partner post

- Update partner post

- View partner post

- Delete partner post

- View post list

- View suggested post list

### Admin Requirement

Admin is a completely different role form the others. Admin can manage information and tracking if the system work efficiently or not. Admin can do following functions.

- Search

- Manage room

- Manage finding room post

- Manage finding roommate post

- Manage user

- Approve room

- Logout

## System Requirement Specification

### External Interface Requirement

#### User Interface

- The user interface use Vietnamese.

- Use the consistent palette of colors between the text and the background.

- General requirement for graphical user interface of application on the mobile device is that the GUI should be simple, reminiscent.

#### Hardware Interface.

- Smartphone.

#### Software Interface

- Mobile application: IOS operating system (IOS 10 or above).

#### Communication Protocol

- Using Http protocol.

### System Overview Use Case

Figure 2: System Overview Use Case (1)

Figure 3: System Overview Use Case (2)

### List of Use Case

#### <Unauthorized User> Overview Use Case

Figure 4: <Unauthorized User> Overview Use Case

##### <Unauthorized User> Register

Figure 5: <Unauthorized User> Register Use Case

| USE CASE – UC_ ASP1 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | UC_ ASP1 | Use Case Version | 0.2 |
| Use Case Name | Register |  |  |
| Author | Nguyễn Đỗ Minh Đức |  |  |
| Date | 17/10/2018 | Priority | High |
| Actor: - Unauthorized User Summary: - This use case allows unauthorized user to create account. Goal: - Create account then login to the system. Triggers: - Unauthorized click on “Đăng ký” button in first launch screen. Preconditions: - User have not logged in to system. Post conditions: - Success: Actor creates an account successfully. - Fail: System shows error messages. Main Success Scenario: Step; Actor Action; System Response. 1; Actor goes to register screen; System requires information: - “Tài khoản”: Text input - “Mật khẩu”: Text input - “Email”: Text input - “Giới tính”: Radio button - “Số điện thoại”: Text input - “Ngày sinh”: Date time picker - “Ảnh đại diện”: Image upload - “Đăng ký”button.. 2; Actor inputs informations; [Exception no.1]. 3; Actor sends command to login (Press “Register” button after input login form).; [Exception no.2] System navigates to home screen.. Alternative Scenario: N/A Exceptions: No; Cause; System Response. 1; Actor input wrong information.; System shows message:“Thông tin bạn nhập không hợp lệ”. 2; Actor left blank to required fields.; System shows message: “Vui lòng điền đầy đủ thông tin”.. Relationships: N/A Business Rules: - Username must be in range of 6-35 characters - Password must be in range of 4-30 characters. - Password must be encrypted before being sent to server. - User can choose the role (House owner/member). - Each role have different register form. - User have not logged in to system. |

Table 8: <Unauthorized User> Register specification

##### <Unauthorized User> Login

Figure 6: <Unauthorized User> Login Use Case

| USE CASE – UC_ ASP2 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | UC_ ASP2 | Use Case Version | 0.2 |
| Use Case Name | Login |  |  |
| Author | Nguyễn Đỗ Minh Đức |  |  |
| Date | 17/10/2018 | Priority | High |
| Actor: - Unauthorized User Summary: - This use case allows unauthorized user to login to system with username and password. Goal: - To login to the system. Triggers: - Actor press on “Đăng nhập” button in first launch screen. Preconditions: - User have not logged in to system. Post conditions: - Success: Actor accesses to system successfully. - Fail: System shows error messages. Main Success Scenario: Step; Actor Action; System Response. 1; Actor goes to login screen; System requires information: - “Tài khoản”: Text input - “Mật khẩu”: Text input - “Đăng nhập” button.. 2; Actor inputs information (username and password); [Exception no.1]. 3; Actor sends command to login (Press “Login” button after input login form).; [Exception no.2] System navigates to login screen.. Alternative Scenario: N/A Exceptions: No; Cause; System Response. 1; Actor input wrong information.; System shows message:“Thông tin đăng nhập không hợp lệ”. 2; Actor left blank to required fields; System shows message: “Vui lòng điền đầy đủ thông tin”.. Relationships: N/A Business Rules: - Username must be in range of 5-35 characters - Password must be in range of 4-30 characters. - User have not logged in to system. |

Table 9: <Unauthorized User> Login specification

#### <Authorized User> Overview Use

Figure 7: <Authorized User> Overview Use Case

##### <Authorized User> Logout

Figure 8: <Authorized User> Logout Use Case

| USE CASE – UC_ ASP3 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | UC_ ASP3 | Use Case Version | 0.2 |
| Use Case Name | Nguyễn Đỗ Minh Đức |  |  |
| Author | Vương Minh Thông |  |  |
| Date | 17/10/2018 | Priority | High |
| Actor: - Authorized User Summary: - This use case allows authorized user signs out from the system. Goal: - Authenticated user stops accessing to the system. - User’s session is removed from the system. Triggers: - Press “Tài khoản” button in home screen. - Press “Đăng Xuất” button. Preconditions: - User logged in the system. Post conditions: - Success: User session is removed, and system displays login screen. - Fail: System displays error messages. Main Success Scenario: Step; Actor Action; System Response. 1; Actor press “Tài khoản” button.; User navigated to setting screen. 2; Actor press “Đăng xuất” button.; User session is removed, System displays login screen.. Alternative Scenario: N/A Exceptions: N/A Relationships: N/A Business Rules: - Actor has already accessed to the system. - After signing out, Authorized User will become “Unauthorized User”. |

Table 10: <Authorized User> Logout specification

##### <Authorized User> View Notification

Figure 9: <Authorized User> View Notification Use Case

| USE CASE – UC_ ASP4 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | UC_ ASP4 | Use Case Version | 0.2 |
| Use Case Name | View Notification |  |  |
| Author | Vương Minh Thông |  |  |
| Date | 17/10/2018 | Priority | Medium |
| Actor: - Authorized User Summary: - This use case allows user to view notification. Goal: - To view notification. Triggers: - From home screen, press on notification button in navigator bar. Preconditions: - User logged in the system. Post conditions: - Success: User get list of notifications. - Fail: System displays error messages. Main Success Scenario: Step; Actor Action; System Response. 1; Actor press on “Thông báo” button.; System navigates to notification screen with list of notifications.. Alternative Scenario: N/A Exceptions: N/A Relationships: UC_ ASP24, UC_ ASP9, UC_ ASP10 Business Rules: - User has already accessed to the system. - User can be any role to get notified. - If there is no notification, display “Hiện tại bạn chưa có thông báo mới”. |

Table 11: <Authorized User> View Notification specification

##### <Authorized User> Update Info

Figure 10: <Authorized User> Update Information Use Case

| USE CASE – UC_ ASP5 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | UC_ ASP5 | Use Case Version | 0.2 |
| Use Case Name | Update User Info |  |  |
| Author | Nguyễn Đỗ Minh Đức |  |  |
| Date | 17/10/2018 | Priority | High |
| Actor: - Authorized User Summary: - This use case allows authorized user to update their own information. Goal: - To update information of user. Triggers: - Actor press on account field in setting screen. - Actor press on “Chỉnh sửa” button. Preconditions: - User logged in the system. Post conditions: - Success: System navigates back to user information screen and displays new information of the current user. - Fail: System displays error messages. Main Success Scenario: Step; Actor Action; System Response. 1; Actor press “Tài khoản” button.; System navigates to setting screen.. 2; Actor press on current user name section.; System displays profile screen with: - “Ảnh đại diện”: Image Upload - “Họ và tên”: Text input - “Email”: Text input - “Số điện thoại”: Text input - “Địa chỉ”: Text input - “Giới thiệu bản thân”: Text input - “Tiện ích”: Checkmark - “Lưu” button. 3; Fill form and press “Lưu” button.; [Exception no.1] [Exception no.2] User info is updated successfully and system refreshes the profile screen with new information.. Alternative Scenario: N/A Exceptions: No; Cause; System Response. 1; User does not input required fields.; System notices that user need to input all these field: - “Email”: System displays warning message: “Email không được để trống”.. 2; User input wrong some fields with requirement.; System notices that user need to re-input all these field: - “Họ và tên”: System displays warning message: “Không được sử dụng ký tự đặc biệt !@#$%^&*()-=_+...”. - “Email”: System displays warning message: “Sai định dạng, thiếu @” - “Số điện thoại”: System displays warning message: “Không được sử dụng chữ hoặc ký tự đặc biệt !@#$%^&*()-=_+...”.. Relationships: N/A Business Rules: - Actor has already accessed to the system. - Informations are updated must be matched the defined informations structure in system. - Email is not null. |

Table 12: <Authorized User> Update Information specification

#### <House Owner> Overview Use Case

Figure 11: <House Owner> Overview Use Case

##### <House Owner> Create Room

Figure 12: <House Owner> Create Room Use Case

| USE CASE – UC_ ASP6 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | UC_ ASP6 | Use Case Version | 0.2 |
| Use Case Name | Create Room |  |  |
| Author | Vương Minh Thông |  |  |
| Date | 17/10/2018 | Priority | High |
| Actor: - House Owner Summary: - This use case allows house owner to create new room. Goal: - To create new room. Triggers: - Press “Tạo phòng” button in home screen. Preconditions: - User logged in the system. - User is approved to be house owner by admin. Post conditions: - Success: User can create new room. - Fail: System shows error messages. Main Success Scenario: Step; Actor Action; System Response. 1; Actor press on “Tạo phòng” button.; System displays create room screen with: - “Tên Phòng”: Text input. - “Thành phố”: Dropdown list. - “Quận”: Dropdown list. - “Giá”: Text input. - “Diện tích”: Text input. - “Địa chỉ”: Text input. - “Số khách tối đa”: Text input. - “Mô tả”: Text input. - “Tiện ích”: Checkmark. - “Hình ảnh”: Image upload. - “Thêm thành viên vào phòng” : Button - “Tạo phòng” : Button. 3; Fill form and press on “Tạo phòng” button.; [Exception no.1] System creates room successfully and navigate user back to home screen. System will display latest information.. Alternative Scenario: N/A Exceptions: No; Cause; System Response. 1; User does not input required fields.; System notices that user need to input all these field: - “Tên phòng”: System displays warning message: “Tên phòng không được để trống”. - “Giá”: System displays warning message: “Giá không được để trống”. - “Địa chỉ”: System displays warning message: “Địa chỉ không được để trống”.. Relationships: N/A Business Rules: - User already logged in the system. - Room name is not null. - Room price is not null. - Address is not null. - User must be house owner role to create room. |

Table 13: <House Owner> Create Room specification

##### <House owner> Update Room

Figure 13: <House owner> Update Room Use Case

| USE CASE – UC_ ASP7 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | UC_ ASP7 | Use Case Version | 0.2 |
| Use Case Name | Update Room |  |  |
| Author | Vương Minh Thông |  |  |
| Date | 17/10/2018 | Priority | High |
| Actor: - House owner Summary: - This use case allows House owner update room. Goal: - To update room. Triggers: - Actor press on certain room in account screen. - Press “Chỉnh sửa” button. Preconditions: - User logged in the system. - Room have been uploaded. Post conditions: - Success: User can update new information to room. - Fail: System shows error messages. Main Success Scenario: Step; Actor Action; System Response. 1; Actor press “Tài khoản” button.; System navigates to “Tải khoản” screen. System displays “Tài khoản” screen with: - “Đã đăng” tab.. 2; Actor press on certain room.; System will navigate to this room screen with common detail. - “Hình ảnh” - “Tên phòng” - “Giá phòng” - “Diện tích” - “Địa chỉ” - “Mô tả” - “Ngày đăng bài” - “Tiện ích” - “Thành viên trong phòng” table - “Chỉnh sửa” button - “Xóa” button. 5; Actor press on “Chỉnh sửa” button.; Systems navigate to update room screen. System displays update screen with: - “Tên Phòng”: Text input. - “Thành phố”: Dropdown list. - “Quận”: Dropdown list. - “Giá”: Text input. - “Diện tích”: Text input. - “Địa chỉ”: Text input. - “Số khách tối đa”: Text input. - “Mô tả”: Text input. - “Tiện ích”: Checkmark. - “Hình ảnh”: Image upload. - “Thành viên trong phòng” table - “Thêm thành viên vào phòng” button - “Lưu” button. 6; Fill form press on “Lưu” button.; [Exception no.1] Room info is updated successfully and system refreshes the “Đã đăng” screen with new information.. Alternative Scenario: N/A Exceptions: No; Cause; System Response. 1; User does not input required fields.; System notices that user need to re-input all these fields: - “Tên phòng”: System displays warning message: “Tên phòng không được để trống”. - “Giá”: System displays warning message: “Giá không được để trống”. - “Địa chỉ”: System displays warning message: “Địa chỉ không được để trống”.. Relationships: N/A Business Rules: - User already logged in the system. - Room’s information is updated must be matched the defined room’s information structure. - Room name is not null. - Room price is not null. - Room address is not null. |

Table 14: <House owner> Update Room specification

##### <House owner> Delete Room

Figure 14: <House owner> Delete Room Use Case

| USE CASE – UC_ ASP8 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | UC_ ASP8 | Use Case Version | 0.2 |
| Use Case Name | Delete Room |  |  |
| Author | Vương Minh Thông |  |  |
| Date | 17/10/2018 | Priority | High |
| Actor: - House owner Summary: - This use case allows House owner delete room. Goal: - To delete room. Triggers: - Actor press on certain room in account screen. - Press “Xoá phòng” button. Preconditions: - User logged in the system. - Rooms have been uploaded. Post conditions: - Success: User can delete room. - Fail: System shows error messages. Main Success Scenario: Step; Actor Action; System Response. 1; Actor press “Tài khoản” button.; System navigates to “Tải khoản” screen. System displays “Tài khoản” screen with: - “Đã đăng” tab.. 2; Actor press on certain room.; System will navigate to this room screen with common detail. - “Hình ảnh” - “Tên phòng” - “Giá phòng” - “Diện tích” - “Địa chỉ” - “Mô tả” - “Ngày đăng bài” - “Tiện ích” - “Thành viên trong phòng” table - “Chỉnh sửa” button - “Xóa” button. 5; Actor press on “Xoá” button.; Room info is deleted successfully and system refreshes the “Đã đăng” screen with new information.. Alternative Scenario: N/A Relationships: N/A Business Rules: - User already logged in the system. - Room already uploaded to the system. - User must be house owner role. |

Table 15: <House owner> Delete Room specification

##### <House owner> Add Member into Room

Figure 15: <House owner> Add Member into Room Use Case

| USE CASE – UC_ ASP9 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | UC_ ASP9 | Use Case Version | 0.2 |
| Use Case Name | Add Member into Room |  |  |
| Author | Vương Minh Thông |  |  |
| Date | 17/10/2018 | Priority | High |
| Actor: - House owner Summary: - This use case allows house owner add member into Room. Goal: - To add member into room. Triggers: - Actor press on certain room in account screen. - Actor press “Thêm thành viên” button. Preconditions: - User logged in the system. - Room have been uploaded. Post conditions: - Success: House owner can add member into Room. - Fail: System shows error messages. Main Success Scenario: Step; Actor Action; System Response. 1; Actor press “Tài khoản” button.; System navigates to “Tải khoản” screen. System displays “Tài khoản” screen with: - “Đã đăng” tab.. 2; Actor press on certain room.; System will navigate to this room screen with common detail. - “Hình ảnh” - “Tên phòng” - “Giá phòng” - “Diện tích” - “Địa chỉ” - “Ngày đăng bài” - “Mô tả” - “Chỉnh sửa” button - “Xóa” button. 5; Actor press on “Chỉnh sửa” button.; Systems navigate to update room screen. System displays update screen with: - “Hình ảnh” - “Tên phòng” - “Giá” - “Diện tích” - “Địa chỉ” - “Mô tả” - “Thành viên trong phòg” table - “Thêm thành viên vào phòng” button - “Lưu” button. 6; Actor press on “Thêm thành viên vào phòng” button.; Systems navigate to add member into room screen. System displays add member into room screen with: - “Tài khoản”: Text input - “Ngày thuê”: Date time picker - “Ngày trả phòng”: Date time picker - “Thêm” button.. 6; Actor press on “Thêm” button.; [Exception no.1] [Exception no.2] Room info is updated successfully and system refreshes the “Thêm thành viên vào phòng” screen with new information.. Alternative Scenario: N/A Exceptions: No; Cause; System Response. 1; User does not input required fields.; System notices that user need to re-input all these fields: - “Tài khoản”: System displays warning message: “Tài khoản không được để trống”. - “Ngày thuê”: System displays warning message: “Ngày thuê không được để trống”.. 2; User input wrong some fields.; System notices that user need to re-input all these fields: - “Tài khoản”: System displays warning message: “Tài khoản không tồn tại hoặc bị trùng”. - “Ngày thuê”: System displays warning message: “Ngày thuê không được sớm hơn ngày đăng phòng”.. Relationships: Extend Create/Update room Business Rules: - User already logged in the system. - User must be house owner role. - Username must have been in system. - Date in must be later than date create room. - First member is added in room automatically become room master. |

Table 16: <House owner> Add Member into Room specification

##### <House owner> Delete Member from Room

Figure 16: <House owner> Delete Member from Room Use Case

| USE CASE – UC_ ASP10 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | UC_ ASP10 | Use Case Version | 0.2 |
| Use Case Name | Delete Member from Room |  |  |
| Author | Vương Minh Thông |  |  |
| Date | 17/10/2018 | Priority | High |
| Actor: - House owner Summary: - This use case allows house owner delete member from room. Goal: - To delete member from room. Triggers: - Actor press on certain room in account screen. - Actor Press “Xoá thành viên” button. Preconditions: - User logged in the system. - Member already added into room. Post conditions: - Success: House owner can delete member of room. - Fail: System shows error messages. Main Success Scenario: Step; Actor Action; System Response. 1; Actor press “Tài khoản” button.; System navigates to “Tải khoản” screen. System displays “Tài khoản” screen with: - “Đã đăng” tab.. 2; Actor press on certain room.; System will navigate to this room screen with common detail. - “Hình ảnh” - “Tên phòng” - “Giá” - “Diện tích” - “Địa chỉ” - “Ngày đăng bài” - “Mô tả” - “Chỉnh sửa” button - “Xóa” button. 5; Actor press on “Chỉnh sửa” button.; Systems navigate to update room screen. System displays update screen with: - “Hình ảnh” - “Tên phòng” - “Giá” - “Diện tích” - “Địa chỉ” - “Ngày đăng bài” - “Mô tả” - “Thành viên trong phòng” table - “Thêm thành viên vào phòng” button - “Lưu” button. 6; Actor choose 1 member of room and press “Xoá” button; Systems display popup “Xoá thành công”. System displays the rest of members of the room.. 6; Actor press on “Lưu” button.; Room info is updated successfully and system refreshes the update room screen with new information.. Alternative Scenario: N/A Relationships: Extend Update room Business Rules: - User already logged in the system. - Member already added into room. - User must be house owner role. - If house owner remove the room master. System automatically promote the next member to room master. |

Table 17: <House owner> Delete Member from Room specification

#### <Room Master> Overview Use Case

Figure 17: <Room Master> Overview Use Case

##### <Room Master> View Suggested List

Figure 18: <Room Master> View Suggested Partner List Use Case

| USE CASE – UC_ ASP11 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | UC_ ASP11 | Use Case Version | 0.2 |
| Use Case Name | View Suggested List |  |  |
| Author | Nguyễn Quang Nhật |  |  |
| Date | 17/10/2018 | Priority | High |
| Actor: - Room Master Summary: - This use case allows room master to view suggested partners list. Goal: - To view suggested partners list. Triggers: - Actor logged into system and goes to home screen. Preconditions: - User logged in the system. Post conditions: - Success: User can view suggested partner list. - Fail: System shows error messages. Main Success Scenario: Step; Actor Action; System Response. 1; Actor press “Trang chủ” button.; System displays home screen with: - “Những bài gần bạn”: Horizontal scroll view. - “Người dùng chung quận”: Vertical scroll view.. Alternative Scenario: N/A Exceptions: N/A Relationships: N/A Business Rules: - User already logged in the system. - User must accept location access request from the application. - At the time user access to home screen, system automatically calculate the distance based on the current location. - If they do not accept location access request from the application, display all newest accommodations in home screen. |

Table 18: <Room Master> View Suggested Partners List Specification

##### <Room Master> Create Post

Figure 19: <Room Master> Create Post Use Case

| USE CASE – UC_ ASP12 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | UC_ ASP12 | Use Case Version | 0.2 |
| Use Case Name | Create Finding Roommate Post |  |  |
| Author | Nguyễn Quang Nhật |  |  |
| Date | 17/10/2018 | Priority | High |
| Actor: - Room Master Summary: - This use case allows room master to create new post. Goal: - To create new post. Triggers: - Actor press on “Tạo bài tìm bạn” button in home screen. Preconditions: - User logged in the system. - The first member was added into room by house owner. Post conditions: - Success: User can create new post. - Fail: System shows error messages. Main Success Scenario: Step; Actor Action; System Response. 1; Actor press on “Đăng bài tìm bạn” button.; System displays create post screen with: - “Tên bài”: Text input. - “Giá”: Text input. - “Số điện thoại”: Text input - “Diện tích” - “Địa chỉ” - “Số bạn ở ghép”: Text input - “Mô tả”: Text input. - “Giới tính”: Radio button - “Đăng bài”: Button. 3; Fill form and press on “Đăng bài” button.; [Exception no.1] [Exception no.2] System creates post successfully and navigate user back to home screen. System displays latest information.. Alternative Scenario: N/A Exceptions: No; Cause; System Response. 1; User does not input required fields.; System notices that user need to input all these field: - “Giá”: System displays warning message: “Giá không được để trống”. - “Số bạn ở ghép”: System displays warning message: ““Số bạn ở ghép không được để trống”.. 2; User input wrong some fields with requirement.; System notices that user need to re-input all these field: - “Giá”: System displays warning message: “Không được sử dụng chữ hoặc ký tự đặc biệt !@#$%^&*()-=_+...”. - “Số bạn ở ghép”: System displays warning message: “Không được sử dụng chữ hoặc ký tự đặc biệt !@#$%^&*()-=_+... Và phải ít hơn số thành viên tối đa của phòng”.. Relationships: N/A Business Rules: - User already logged in the system. - Post number of partner is not null. - Post price is not null. - User must be room master role. - User must be added into room. |

Table 19: <Room Master> Create Post specification

##### <Room Master> Update Post

Figure 20: <Room Master> Update Post Use Case

| USE CASE – UC_ ASP13 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | UC_ ASP13 | Use Case Version | 0.2 |
| Use Case Name | Update Post |  |  |
| Author | Nguyễn Quang Nhật |  |  |
| Date | 17/10/2018 | Priority | High |
| Actor: - Room Master Summary: - This use case allows room master to update post. Goal: - To update post. Triggers: - Actor press on “Chỉnh sửa” button in post view. Preconditions: - User logged in the system. - Post have been uploaded. Post conditions: - Success: User can update post. - Fail: System shows error messages. Main Success Scenario: Step; Actor Action; System Response. 1; Actor press “Tài khoản” button.; System navigates to “Tải khoản” screen. System displays “Tài khoản” screen with: - “Đã đăng” tab.. 2; Actor press on certain post.; System will navigate to this post screen with common detail. - “Hình ảnh” - “Tên phòng” - “Số điện thoại” - “Giá phòng” - “Diện tích” - “Địa chỉ” - “Mô tả” - “Thành viên trong phòng” table - “Chỉnh sửa” button - “Xóa” button. 5; Actor press on “Chỉnh sửa” button.; Systems navigate to update room screen. System displays update screen with: - “Hình ảnh” - “Tên phòng” ”: Text input - “Số điện thoại”: Text input - “Giá phòng” ”: Text input - “Diện tích” - “Địa chỉ” - “Ngày đăng bài” - “Mô tả” ”: Text input - “Lưu” button. 6; Fill form and press on “Lưu” button.; [Exception no.1] [Exception no.2] Room info is updated successfully and system refreshes the “Đã đăng” screen with new information.. Alternative Scenario: N/A Exceptions: No; Cause; System Response. 1; User does not input required fields.; System notices that user need to input all these field: - “Giá”: System displays warning message: “Giá không được để trống”. - “Số bạn ở ghép”: System displays warning message: ““Số bạn ở ghép không được để trống”.. 2; User input wrong some fields with requirement.; System notices that user need to re-input all these field: - “Giá”: System displays warning message: “Không được sử dụng chữ hoặc ký tự đặc biệt !@#$%^&*()-=_+...”. - “Số bạn ở ghép”: System displays warning message: “Không được sử dụng chữ hoặc ký tự đặc biệt !@#$%^&*()-=_+... Và phải ít hơn số thành viên phòng tối đa”.. Relationships: N/A Business Rules: - User already logged in the system. - Post number of partner is not null. - Post price is not null. - User must be room master role. - Informations are updated must be matched the defined informations structure in system. |

Table 20: <Room Master> Update Post specification

##### <Room Master> Delete Post

Figure 21: <Room Master> Delete Post Use Case

| USE CASE – UC_ ASP14 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | UC_ ASP14 | Use Case Version | 0.2 |
| Use Case Name | Delete Post |  |  |
| Author | Nguyễn Quang Nhật |  |  |
| Date | 17/10/2018 | Priority | High |
| Actor: - Room Master Summary: - This use case allows room master to delete post. Goal: - To delete post. Triggers: - Actor press on “Xoá” button in post view. Preconditions: - User logged in the system. - Post have been uploaded. Post conditions: - Success: User can delete post. - Fail: System shows error messages. Main Success Scenario: Step; Actor Action; System Response. 1; Actor press “Tài khoản” button.; System navigates to “Tải khoản” screen. System displays “Tài khoản” screen with: - “Đã đăng” tab.. 2; Actor press on certain post.; System will navigate to this post screen with common detail. - “Hình ảnh” - “Tên phòng” - “Số điện thoại” - “Giá phòng” - “Diện tích” - “Địa chỉ” - “Mô tả” - “Thành viên trong phòng” table - “Chỉnh sửa” button - “Xóa” button. 6; Actor press on “Xoá” button.; Post info is deleted successfully and system refreshes the “Đã đăng” screen with new information.. Alternative Scenario: N/A Relationships: N/A Business Rules: - User already logged in the system. - User must be room master role. |

Table 21: <Room Master> Delete Post specification

##### <Room Master> View Partner Detail

Figure 22: <Room Master> View Partner Detail Use Case

| USE CASE – UC_ ASP15 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | UC_ ASP15 | Use Case Version | 0.2 |
| Use Case Name | View Partner Detail |  |  |
| Author | Nguyễn Quang Nhật |  |  |
| Date | 17/10/2018 | Priority | High |
| Actor: - Room Master Summary: - This use case allows room master to view partner detail. Goal: - To view partner detail. Triggers: - Actor logged into system and stand in home screen. - Press on any finding rom post. Preconditions: - User logged in the system. Post conditions: - Success: User can view suggested partner list. - Fail: System shows error messages. Main Success Scenario: Step; Actor Action; System Response. 1; Actor press “Trang chủ” button.; System displays home screen with: - “Những bài gần bạn”: Horizontal scroll view. - “Người dùng chung quận”: Vertical scroll view.. 2; Actor press on any finding rom post.; - System will navigate to this post screen with common detail. - “Tài khoản” - “Tên bài đăng” - “Khoảng giá” - “Số điện thoại” - “Diện tích” - “Mô tả” - “Quận”. 2; Actor press on “Tài khoản” field; - System will navigate to partner detail screen with. - “Ảnh đại diện” - “Họ và tên” - “Email” - “Số điện thoại” - “Tiện ích” - “Quận”. Alternative Scenario: N/A Exceptions: N/A Relationships: USE CASE – UC_ ASP11 Business Rules: - User already logged in the system. - User must be room master role. |

Table 22: <Room Master> View Partner Detail Specification

#### <Member> Overview Use Case

Figure 23: <Member> Overview Use Case

##### <Member> View Suggested Room Post list

Figure 24: <Member> View Suggested Room Posts List Use Case

| USE CASE – UC_ ASP16 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | UC_ ASP16 | Use Case Version | 0.2 |
| Use Case Name | View Suggested Room Posts List |  |  |
| Author | Nguyễn Quang Nhật |  |  |
| Date | 17/10/2018 | Priority | High |
| Actor: - Member Summary: - This use case allows member to view suggested partners list. Goal: - To view suggested post list. Triggers: - User logged into system and goes to home screen. Preconditions: - User logged in the system. Post conditions: - Success: User can view suggested partner list. - Fail: System shows error messages. Main Success Scenario: Step; Actor Action; System Response. 1; Actor press “Trang chủ” button.; System displays home screen with: - “Những bài gần bạn”: Horizontal scroll view. - “Người dùng chung quận”: Vertical scroll view.. Alternative Scenario: N/A Exceptions: N/A Relationships: N/A Business Rules: - User already logged in the system. - User must accept location access request from the application. - At the time user access to home screen, system automatically calculate the distance based on the current location. - If they do not accept location access request from the application, display all newest accommodations in home screen. |

Table 23: <Member> View Suggested Room Posts List Specification

##### <Member> Create Partner Post

Figure 25:< Member> Create partner Post Use Case

| USE CASE – UC_ ASP17 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | UC_ ASP17 | Use Case Version | 0.2 |
| Use Case Name | Create partner Post |  |  |
| Author | Nguyễn Đỗ Minh Đức |  |  |
| Date | 17/10/2018 | Priority | High |
| Actor: - Member Summary: - This use case allows member to create finding room post. Goal: - To create new post. Triggers: - Actor sends create partner post command. Preconditions: - User logged in the system. Post conditions: - Success: User can create new post. - Fail: System shows error messages. Main Success Scenario: Step; Actor Action; System Response. 1; Actor press on “Tạo bài tìm phòng” button.; System displays create post screen with: - “Tên bài”: Text input. - “Khoảng Giá”: Slide choose. - “Diện tích” - “Quận”: Checkmark - “Mô tả”: Text input. - “Số điện thoại”: Text input - “Giới tính” switch button - “Đăng bài” button. 3; Fill form and press on “Đăng bài” button.; [Exception no.1] [Exception no.2] System creates post successfully and navigate user back to home screen. System will display latest information.. Alternative Scenario: N/A Exceptions: No; Cause; System Response. 1; User input wrong some fields with requirement.; System notices that user need to re-input all these field: - “Giá”: System displays warning message: “Không được sử dụng chữ hoặc ký tự đặc biệt !@#$%^&*()-=_+...”. - “Diện tích”: System displays warning message: “Không được sử dụng chữ hoặc ký tự đặc biệt !@#$%^&*()-=_+...”.. 2; User does not input fields with requirement.; System notices that user need to re-input all these field: - “Quận”: System displays warning message: “Bạn phải chọn ít nhất 1 quận.” . - “Số điện thoại”: System displays warning message: “Số điện thoại không được để trống”.. Relationships: N/A Business Rules: - User already logged in the system. - User must be member role. - District is not null. - Phone number is not null. - After member create finding rom post. System get user’s utilities and apply in account setting utilities. |

Table 24: <Member> Create partner Post specification

##### <Member> Update Partner Post

Figure 26:< Member> Update partner Post Use Case

| USE CASE – UC_ ASP18 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | UC_ ASP18 | Use Case Version | 0.2 |
| Use Case Name | Update partner Post |  |  |
| Author | Nguyễn Đỗ Minh Đức |  |  |
| Date | 17/10/2018 | Priority | High |
| Actor: - Member Summary: - This use case allows member to update finding room post. Goal: - To update partner post. Triggers: - Actor sends update partner post command. Preconditions: - User logged in the system. - Post already uploaded. Post conditions: - Success: User can update partner post. - Fail: System shows error messages. Main Success Scenario: Step; Actor Action; System Response. 1; Actor press “Tài khoản” button.; System navigates to “Tải khoản” screen. System displays “Tài khoản” screen with: - “Đã đăng” tab.. 2; Actor press on certain post.; System will navigate to this post screen with common detail. - “Tên bài đăng” - “Khoảng giá” - “Số điện thoại” - “Diện tích” - “Mô tả” - “Quận” - “Chỉnh sửa” button - “Xóa” button. 5; Actor press on “Chỉnh sửa” button.; Systems navigate to update partner post screen. System displays update screen with: - “Tên bài đăng” - “Khoảng giá” - “Diện tích” - “Mô tả” - “Số điện thoại” - “Quận” - “Lưu” button. 6; Fill form and press on “Lưu” button.; [Exception no.1] Room info is updated successfully and system refreshes the “Đã đăng” screen with new information.. Alternative Scenario: N/A Exceptions: No; Cause; System Response. 1; User input wrong some fields with requirement.; System notices that user need to re-input all these field: - “Diện tích”: System displays warning message: “Không được sử dụng chữ hoặc ký tự đặc biệt !@#$%^&*()-=_+...”.. Relationships: N/A Business Rules: - User already logged in the system. - Informations are updated must be matched the defined informations structure in system. - User must be member role. - Partner post already uploaded to the system. |

Table 25: <Member> Update partner Post specification

##### <Member> Delete Partner Post

Figure 27: <Member> Delete Partner Post Use Case

| USE CASE – UC_ ASP19 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | UC_ ASP19 | Use Case Version | 0.2 |
| Use Case Name | Delete Partner Post |  |  |
| Author | Nguyễn Đỗ Minh Đức |  |  |
| Date | 17/10/2018 | Priority | High |
| Actor: - Room Master Summary: - This use case allows room master to delete post. Goal: - To delete post. Triggers: - Actor press on “Xoá” button in post view. Preconditions: - User logged in the system. - Post have been uploaded. Post conditions: - Success: User can delete post. - Fail: System shows error messages. Main Success Scenario: Step; Actor Action; System Response. 1; Actor press “Tài khoản” button.; System navigates to “Tải khoản” screen. System displays “Tài khoản” screen with: - “Đã đăng” tab.. 2; Actor press on certain post.; System will navigate to this post screen with common detail. - “Tên bài đăng” - “Khoảng giá” - “Số điện thoại” - “Diện tích” - “Mô tả” - “Quận” - “Chỉnh sửa” button - “Xóa” button. 6; Actor press on “Xoá” button.; Post info is deleted successfully and system refreshes the “Đã đăng” screen with new information.. Alternative Scenario: N/A Relationships: N/A Business Rules: - User already logged in the system. - Partner post already uploaded to the system. - User must be member role. |

Table 26: <Member> Delete Partner Post specification

##### <Member> Negotiate

Figure 28: <Member> Negotiate Use Case

| USE CASE – UC_ ASP20 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | UC_ ASP20 | Use Case Version | 0.2 |
| Use Case Name | Negotiate |  |  |
| Author | Hồ Công Trình |  |  |
| Date | 17/10/2018 | Priority | High |
| Actor: - Member Summary: - This use case allows member to contact with room master. Goal: - To make contact with other users. Triggers: - Actor press on SMS/Call button in single post. Preconditions: - User logged in the system. Post conditions: - Success: User can create new post. - Fail: System shows error messages. Main Success Scenario: Step; Actor Action; System Response. 1; Actor press on any post in system; System displays details post screen with: - “Tên bài” - “Khoảng Giá” - “Diện tích” - “Quận” - “Mô tả” - “Giới tính” - “SMS” button - “Gọi điện” button. 3; Actor press on “SMS” button; System open sms default application on mobile with filled phone number in send to box. Alternative Scenario: No; Cause; System Response. 1; Actor press on “Call” button; System open call default application on mobile with phone number in dialog.. Exceptions: N/A Relationships: N/A Business Rules: - User already logged in the system. - User must accept phone, sms request from the application. - System automatically display phone number in post to dialog. |

Table 27: <Member> Negotiate specification

#### <Admin> Overview Use Case

Figure 29: <Admin> Overview Use Case

##### <Admin> Manage Rooms

Figure 30: <Admin> Manage Room Use Case

| USE CASE – UC_ ASP21 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | UC_ ASP21 | Use Case Version | 0.2 |
| Use Case Name | Manage Room |  |  |
| Author | Hồ Công Trình |  |  |
| Date | 17/10/2018 | Priority | High |
| Actor: - Admin Summary: - This use case allows admin to manage rooms. Goal: - To manage rooms. Triggers: - Actor access in web admin. - Actor click on “Phòng” tab in dashboard. Preconditions: - User logged in the system. Post conditions: - Success: User can manage all rooms. - Fail: System shows error messages. Main Success Scenario: Step; Actor Action; System Response. 1; Actor clicks “Phòng” tab.; System navigates to “Phòng” page. System displays “Phòng” page with: - List of rooms. - “Quản lý” buttons.. Alternative Scenario: N/A Exceptions: N/A Relationships: N/A Business Rules: - Admin already logged in the system. - Rooms are created. - Admin can create, update, view detail, delete room. |

Table 28: <Admin> Manage room specification

##### <Admin> Manage Post

Figure 31: <Admin> Manage Post Use Case

| USE CASE – UC_ ASP22 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | UC_ ASP22 | Use Case Version | 0.2 |
| Use Case Name | Manage Post |  |  |
| Author | Hồ Công Trình |  |  |
| Date | 17/10/2018 | Priority | High |
| Actor: - Admin Summary: - This use case allows admin to manage posts. Goal: - To manage posts. Triggers: - Actor access in web admin. - Actor click on “Bài viết” tab in dashboard. Preconditions: - User logged in the system. Post conditions: - Success: User can manage all posts. - Fail: System shows error messages. Main Success Scenario: Step; Actor Action; System Response. 1; Actor clicks “Bài viết” tab.; System navigates to “Bài viết” page. System displays “Bài viết” page with: - List of posts. - “Quản lý” buttons.. Alternative Scenario: N/A Exceptions: N/A Relationships: N/A Business Rules: - Admin already logged in the system. - Posts are created. - Admin can create, update, view detail, delete both type of post. |

Table 29: <Admin> Manage post specification

##### <Admin> Approve Room

Figure 32: <Admin> Approve Room Use Case

| USE CASE – UC_ ASP23 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | UC_ ASP23 | Use Case Version | 0.2 |
| Use Case Name | Approve room |  |  |
| Author | Hồ Công Trình |  |  |
| Date | 17/10/2018 | Priority | High |
| Actor: - Admin Summary: - This use case allows admin to approve room. Goal: - To approve room. Triggers: - Actor access in web admin. - Actor click on “Phòng” tab in dashboard. - Actor click on any room then click “Quản lý” button - Actor click “Approve” button. Preconditions: - User logged in the system. Post conditions: - Success: User can approve room. - Fail: System shows error messages. Main Success Scenario: Step; Actor Action; System Response. 1; Actor clicks “Phòng” tab.; System navigates to “Phòng” page. System displays “Phòng” page with: - List of rooms. - Manage buttons in each row of table room list.. 2; Actor clicks “Quản lý” button.; System displays room’s detail page with: - Room’s informations. - “Approve” button.. 3; Actor clicks “Approve” button.; System navigates to “Phòng” page. System displays “Phòng” page with last informations. - List of rooms. - Manage buttons in each row of table room list.. Alternative Scenario: N/A Exceptions: N/A Relationships: N/A Business Rules: - Admin already logged in the system. - House owner must upload their house’s license in their account setting. Depending on that, admin decide whether to confirm or not. - The approved rooms will appear on the mobile application. |

Table 30: <Admin> Approve room specification

##### <Admin> Manage Users

Figure 33: <Admin> Manage User Use Case

| USE CASE – UC_ ASP24 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | UC_ ASP24 | Use Case Version | 0.2 |
| Use Case Name | Manage User |  |  |
| Author | Hồ Công Trình |  |  |
| Date | 17/10/2018 | Priority | High |
| Actor: - Admin Summary: - This use case allows admin to manage users. Goal: - To manage posts. Triggers: - Actor access in web admin. - Actor click on “Người dùng” tab in dashboard. Preconditions: - User logged in the system. Post conditions: - Success: User can manage all posts. - Fail: System shows error messages. Main Success Scenario: Step; Actor Action; System Response. 1; Actor clicks “Người dùng” tab.; System navigates to “Người dùng” page. System displays “Người dùng” page with: - List of users. - “Quản lý” buttons.. Alternative Scenario: N/A Exceptions: N/A Relationships: N/A Business Rules: - Admin already logged in the system. - Admin can create, update, view detail, delete user. |

Table 31: <Admin> Manage User specification

##### <Admin> View Users

Figure 34: <Admin> View User Use Case

| USE CASE – UC_ ASP25 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | UC_ ASP25 | Use Case Version | 0.2 |
| Use Case Name | View User |  |  |
| Author | Hồ Công Trình |  |  |
| Date | 17/10/2018 | Priority | High |
| Actor: - Admin Summary: - This use case allows admin to view user list. Goal: - To view user list. Triggers: - Actor click on “Người dùng” tab in web admin. Preconditions: - User logged in the system. - User must be admin. Post conditions: - Success: Admin can see all user information. - Fail: System shows error messages. Main Success Scenario: Step; Actor Action; System Response. 1; Actor clicks “Người dùng” tab.; System navigates to “Người dùng” page. System displays “Người dùng” page with: - List of users. - “Quản lý” button. - “Refresh” button.. Alternative Scenario: N/A Exceptions: N/A Relationships: N/A Business Rules: - Admin already logged in the system. - Users exist in database. |

Table 32: <Admin> View User specification

## Software System Attribute

### Usability

#### Graphic User Interface

- All the texts, labels, alerts and messages will be written in Vietnamese.

- GUI for mobile application is designed base on material design with Navigation Bar at the top contains the main functions of the application.

#### Usability

- The system usability is easy to use that users generally do not need to spend too much time looking around.

- Icons that indicate the actions should be easy to understand and users will not meet any troubles to recognize the feature of screen.

### Reliability

- The data should be backed up every day.

### Availability

- The IOS application must be available 24/7.

- System reply in maximum 3 seconds.

### Security

- Users is authentication/authorization for all users when they login to the system.

### Maintainability

- The system is divided into separated modules for easy maintain.

### Portability

- The software is a mobile application so it can be access anywhere with internet connection.

- User can use the mobile application running IOS 10 or above.

- Web application can be run on Chrome browser version 42 or later.

### Performance(gia tri thuc te)

- Requests from users are responded in less than 10 seconds at 5 Mbps bandwidth speed.

- System can handle 100 requests at one time.

- If the system crash, it shall ensure security less than 30 minutes and fixing hardware less than 2 days.

## Conceptual diagram

Figure 35: Conceptual Diagram

| Entity Data dictionary: describe content of all entities |  |
| --- | --- |
| Entity Name | Description |
| User | Contains users information |
| Room | Contains rooms information |
| Post | Contains posts information |
| Role | Describe roles in system. |
| Favourites | Contains favourite information |
| Utilities | Contains utilities information |
| Reference | Contains references information |
| District | Contains districts information |
| City | Contains city information |
| Image | Contains images information |
| Type | Describe type of post in system. |
| Status | Describe status of room in system. |
| Room_Has_Utilities | Describe utilities of room in system |
| Utilities_Reference | Describe utilities of user in system |
| District_Reference | Describe districts that user prefer to search |
| Room_Has_User | Contains users in room information |

Table 33: Conceptual Entity dictionary

# D. Software Design Description

## Design Overview

- This document describes the technical and user interface design of ASP. It includes the architectural design, the detailed design of common functions and business functions and the design of database model.

- The architectural design describes the overall architecture of the system and the architecture of each main component and subsystem.

- The detailed design describes static and dynamic structure for each component and functions. It includes class diagrams, class explanations and sequence diagrams for each use cases.

- The database design describes the relationships between entities and details of each entity.

- Document overview:

- Section 2: gives an overall description of the system architecture design.

- Section 3: gives component diagrams that describe the connection and integration of the system.

- Section 4: gives the detail design description which includes class diagram, class explanation, and sequence diagram to details the application functions.

- Section 5: describe screens design.

- Section 6: describe a fully attributed ERD.

- Section 7: describe algorithms.

## System Architecture Design

### System Architecture Design

We choose REST API model as main model because of following advantages:

- Separation between the client and the server: the REST protocol totally separates the user interface from the server and the data storage. This has some advantages when making development.

- Visibility, reliability and scalability. The separation between client and server has one evident advantage, and that is that each development team can scale the product without too much problem.

- The REST API is always independent of the type of platform or languages: the REST API always adapts to the type of syntax or platforms being used, which gives considerable freedom when changing or testing new environments within the development.

Figure 36: System Architecture Design

## Component Diagram

Figure 37: Component Diagram

| COMPONENT DICTIONARY: DESCRIBES COMPONENT |  |
| --- | --- |
| Component Name | Description |
| Mobile Application | Web application package: View, Controller |
| Management Web | Web application package: View, Controller |
| House Owner Component | Component to handle house owner activities in the system. |
| Room Master Component | Component to handle room master activities in the system |
| Member Component | Component to handle member activities in the system |
| Admin Component | Component to handle admin activities in the system |
| District Component | Component to handle district activities in the system |
| Room Component | Component to handle room activities in the system |
| Post Component | Component to handle post activities in the system |
| Suggest Component | Component to handle suggest activities in the system |
| Business Object | Common objects to handle domain business operations for each components |
| Database Component | Component to handle interaction between the system and database |
| MySQL | Component to hosting database from a remote location |
| Google Map API | Component to get longitude, latitude for suggest component. |

## Detail Description

### Class Diagram

Figure 38: Class Diagram

| CLASS DICTIONARY: DESCRIBE CLASS |  |  |
| --- | --- | --- |
| Class Name | Mapping column with Conceptual diagram | Description |
| User | User | Contain the user information |
| Room | Room | Contain the room information |
| Post | Post | Contain the post information |
| Role | Role | Contain the role information |
| Favourites | Favourites | Contain the favourite information |
| Utilities | Utilities | Contain the utilities information |
| Reference | Reference | Contain the reference profile information |
| District | District | Contain the district information |
| City | City | Contain the city information |
| Image | Image | Contain the image information |
| Type | Type | Contain the type information |
| Status | Status | Contain the status information |
| Room_Has_Utilities | Room_Has_Utilities | Contain the room’s utilities information |
| Utilities_Reference | Utilities_Reference | Contain the user’s utilities information |
| District_Reference | District_Reference | Contain districts that user prefer to search |
| Room_Has_User | Room_Has_User | Contains users in room information |

Table 34: Class Diagram Explanation

### Class Diagram Explanation

#### User

| Attribute | Type | Visibility | Description |
| --- | --- | --- | --- |
| userId | Integer | private |  |
| username | String | private |  |
| password | String | private |  |
| email | String | private |  |
| fullname | String | private |  |
| imageProfile | String | private |  |
| dob | Date | private |  |
| phone | String | private |  |
| gender | Integer | private |  |
| roleId | Integer | private |  |
| Method | Return Type | Visibility | Description |
| findByUsername | Attribute type | Public |  |
| findById | Attribute type | Public |  |
| findByEmail |  |  |  |
| updateUserById | void | Public |  |
| createUser | void | Public |  |
| getAllUsers | Attribute type | Public |  |
| findByUsernameAndPassword | Attribute type | Public |  |

Table 35: User Attributes

#### Room

| Attribute | Type | Visibility | Description |
| --- | --- | --- | --- |
| roomId | Integer | private |  |
| name | String | private |  |
| price | Double | private |  |
| area | Integer | private |  |
| address | String | private |  |
| maxGuest | Integer | private |  |
| currentNumber | Integer | private |  |
| description | String | private |  |
| userId | Integer | private |  |
| cityId | Integer | private |  |
| districtId | Integer | private |  |
| date | Date | private |  |
| statusId | Integer | private |  |
| longtitude | Double | private |  |
| lattitude | Double | private |  |
| Method | Return Type | Visibility | Description |
| saveRoom |  | Public |  |
| findRoomByName |  | Public |  |
| findRoomById |  |  |  |
| deleteRoom |  | Public |  |
| findAllRoom |  | Public |  |
| findByUserIdAndRoomId |  | Public |  |
| findAllRoomByDistrictId |  | Public |  |

Table 36: Room Attributes

#### Post

| Attribute | Type | Visibility | Description |
| --- | --- | --- | --- |
| postId | Integer | private |  |
| name | String | private |  |
| phoneContact | String | private |  |
| numberPartner | Integer | private |  |
| genderPartner | Integer | private |  |
| datePost | Date | private |  |
| typeId | Integer | private |  |
| userId | Integer | private |  |
| roomId | Integer | private |  |
| longtitude | Double | private |  |
| lattitude | Double | private |  |
| minPrice | Double | private |  |
| maxPrice | Double | private |  |
| description | String | private |  |
| Method | Return Type | Visibility | Description |
| findAllPostByRoomIds |  | Public |  |
| findByRoomId |  | Public |  |
| savePost() |  |  |  |
| findByPostId() |  | Public |  |
| getAllPostByRoomIds() |  | Public |  |
| findAllByUserId() |  | Public |  |
| findAllBookmarkByFilter() |  | Public |  |
| findAllByFilter() |  | Public |  |

Table 37: Post Attributes

#### Role

| Attribute | Type | Visibility | Description |
| --- | --- | --- | --- |
| roleId | Integer | private |  |
| rolename | String | private |  |
| Method | Return Type | Visibility | Description |
| Getter() |  | Public |  |
| Setter() |  | Public |  |

Table 38: Role Attributes

#### Favourite

| Attribute | Type | Visibility | Description |
| --- | --- | --- | --- |
| id | Integer | private |  |
| userId | Integer | private |  |
| postId | Integer | private |  |
| Method | Return Type | Visibility | Description |
| addFavorite() |  | Public |  |
| findAllFavouritesByUserId() |  | Public |  |
| remove() |  | Public |  |
| findByUserIdAndPostId() |  | Public |  |

Table 39: Favourite Attributes

#### Utilities

| Attribute | Type | Visibility | Description |
| --- | --- | --- | --- |
| utilitiesId | Integer | private |  |
| name | String | private |  |
| Method | Return Type | Visibility | Description |
| getAllUtilities() |  | Public |  |

Table 40: Utility Attributes

#### Reference

| Attribute | Type | Visibility | Description |
| --- | --- | --- | --- |
| userId | Integer | private |  |
| minPrice | Double | private |  |
| maxPrice | Double | private |  |
| Method | Return Type | Visibility | Description |
| getByUserId() |  | Public |  |

Table 41: Reference Attributes

#### District

| Attribute | Type | Visibility | Description |
| --- | --- | --- | --- |
| districtId | Integer | private |  |
| name | String | private |  |
| cityId | Integer | private |  |
| Method | Return Type | Visibility | Description |
| getAllDistrictByCity() |  | Public |  |
| findByDistrictId() |  | Public |  |

Table 42: District Attributes

#### City

| Attribute | Type | Visibility | Description |
| --- | --- | --- | --- |
| cityId | Integer | private |  |
| name | String | private |  |
| Method | Return Type | Visibility | Description |
| getAllDistrict() |  | Public |  |
| findAll() |  | Public |  |

Table 43: City Attributes

#### Image

| Attribute | Type | Visibility | Description |
| --- | --- | --- | --- |
| imageId | Integer | private |  |
| linkUrl | String | private |  |
| roomid | Integer | private |  |
| Method | Return Type | Visibility | Description |
| saveImage() |  | Public |  |
| deleteAllImageByRoomId() |  | Public |  |
| findAllByRoomId() |  | Public |  |

Table 44: Image Attributes

#### Type

| Attribute | Type | Visibility | Description |
| --- | --- | --- | --- |
| typeId | Integer | private |  |
| name | String | private |  |
| Method | Return Type | Visibility | Description |
| getter() |  | Public |  |
| setter() |  | Public |  |

Table 45: Type Attributes

#### Status

| Attribute | Type | Visibility | Description |
| --- | --- | --- | --- |
| statusId | Integer | private |  |
| name | String | private |  |
| Method | Return Type | Visibility | Description |
| getter() |  | Public |  |
| setter() |  | Public |  |

Table 46: Status Attributes

#### Room_Has_Utilities

| Attribute | Type | Visibility | Description |
| --- | --- | --- | --- |
| Id | Integer | private |  |
| roomId | Integer | private |  |
| utilitiesId | Integer | private |  |
| brand | String | private |  |
| description | String | private |  |
| quantity | Integer | private |  |
| Method | Return Type | Visibility | Description |
| saveRoomHasUtility() |  | Public |  |
| deleteAllRoomHasUtilityByRoomId() |  | Public |  |
| findAllByRoomId() |  | Public |  |

Table 47: Room Has Utilities Attributes

#### Utilities_Reference

| Attribute | Type | Visibility | Description |
| --- | --- | --- | --- |
| id | Integer | private |  |
| userId | Integer | private |  |
| utilitiesId | Integer | private |  |
| Method | Return Type | Visibility | Description |
| findAllByUserId() |  | Public |  |

Table 48: Utilities Reference Attributes

#### District_Reference

| Attribute | Type | Visibility | Description |
| --- | --- | --- | --- |
| id | Integer | private |  |
| userId | Integer | private |  |
| districtId | Integer | private |  |
| Method | Return Type | Visibility | Description |
| findAllByUserId() |  | Public |  |

Table 49: District Reference Attributes

#### Room_Has_User

| Attribute | Type | Visibility | Description |
| --- | --- | --- | --- |
| roomId | Integer | private |  |
| userId | Integer | private |  |
| dateIn | Date | private |  |
| dateOut | Date | private |  |
| Method | Return Type | Visibility | Description |
| addRoomMember() |  | Public |  |
| getAllByRoomId() |  | Public |  |
| findByUserIdAndRoomId() |  | Public |  |

Table 50: Room Has User Attributes

### Interactive diagram

#### Sequence Diagram

##### Register

Figure 39: Sequence Diagram - <Unauthorized> Register

##### Login

Figure 40: Sequence Diagram - <Unauthorized> Login

##### Create Room

Figure 41: Sequence Diagram - <House owner> Create Room

##### Update Room

Figure 42: Sequence Diagram - <House owner> Update Room

##### Delete Room

Figure 43: Sequence Diagram - <House owner> Delete Room

##### View Single Room

Figure 44: Sequence Diagram - <House owner> View Single Room

##### Add Member into Room

Figure 45: Sequence Diagram - <House owner> Add Member into Room

##### Delete Member of Room

Figure 46: Sequence Diagram - <House owner> Delete Members of Room

##### Create Room Post

Figure 47: Sequence Diagram - <Room Master> Create Room Post

##### Delete Room Post

Figure 48: Sequence Diagram - < Room Master > Delete Room

##### Update Room Post

Figure 49: Sequence Diagram - <Room Master> Update Room Post

##### Create Partner Post

Figure 50: Sequence Diagram - <Member> Create Partner Post

##### Update Partner Post

Figure 51: Sequence Diagram - <Member> Update Partner Post

##### Delete Partner Post

Figure 52: Sequence Diagram - < Member > Delete Partner Post

##### Search Post

Figure 53: Sequence Diagram - <Authorized> Search Post

##### View Suggest List

Figure 54: Sequence Diagram - <Authorized> View Suggest List

## Interface

### Admin Interface Design

#### Login

Figure 55: <Admin> Login Interface

Table 51: Admin login - Field, Buttons

#### Manage User

Figure 56: <Admin> Manage User Interface

Table 52: Admin Manage User - Field, Buttons, Hyperlinks

#### Manage Room

Figure 57: <Admin> Manage Room Interface

Table 53: Admin Manage Room - Field, Buttons, Hyperlinks

#### Manage Post

Figure 58: <Admin> Manage Post Interface

Table 54: Admin Manage Post - Field, Buttons, Hyperlinks

#### View User List

Figure 59: <Admin> View User List Interface

Table 55: Admin View User List - Field, Buttons, Hyperlinks

#### View Room List

Figure 60: <Admin> View Room List Interface

Table 56: Admin View Room List - Field, Buttons, Hyperlinks

#### View Post List

Figure 61: <Admin> View Post List Interface

Table 57: Admin View Post List - Field, Buttons, Hyperlinks

### Unauthorized User Interface Design

#### Register

Figure 62: <Unauthorized User> Register Interface

Table 58: Register - Field, Buttons

#### Login

Figure 63: <Unauthorized User> Register Interface

Table 59: Register - Field, Buttons

### Authorized User Interface Design

#### View Setting

Figure 64: <Authorized User> View Setting Interface

Table 60: View Setting - Field, Buttons, Hyperlinks

#### Update User Information

Figure 65: <Authorized User> Update Information Interface

Table 61: Update User Information - Field, Buttons, Hyperlinks

#### View Profile

Figure 66: <Authorized User> View Profile Interface

Table 62: View Profile - Field, Buttons, Hyperlinks

#### View Notification

Figure 67: <Authorized User> View Notification Interface

Table 63: View Notification - Field, Buttons, Hyperlinks

### House owner Interface Design

#### Create Room

Figure 68: <House owner> Create Room Interface

Table 64: Create Room - Field, Buttons, Hyperlinks

#### Update Room

Figure 69: < House owner > Update Room Interface

Table 65: Update Room - Field, Buttons, Hyperlinks

#### View Room

Figure 70: < House owner > View Room Interface

Table 66: View Room - Field, Buttons, Hyperlinks

#### Delete Room

Figure 71: < House owner > Delete Room Interface

Table 67: Delete Room - Field, Buttons, Hyperlinks

#### Add member into Room

Figure 72: < House owner > Add member into Room Interface

Table 68: Add member into Room - Field, Buttons, Hyperlinks

#### Delete member of Room

Figure 73: < House owner > Delete member of Room Interface

Table 69: Delete member of Room - Field, Buttons, Hyperlinks

### Room Master

#### View suggested partner list

#### View suggested room master list

#### Create Post

#### Update post

#### View Post

#### Delete Post

### Member

#### View suggested room master list

#### Create Post

#### Update Post

#### Delete Post

#### View Post

## Database Design

### Entity relationship diagram (ERD)

Figure 74: Entity Relationship diagram

### Entity dictionary

| ENTITY DATA DICTIONARY: DESCRIBE CONTENT OF ALL ENTITIES |  |
| --- | --- |
| Entity Name | Description |

Table 70: Entity Data dictionary

## Algorithms

### Definition

### Define Problem

### Solution

### Flowchart

Figure 75: Flowchart